Kimi K2.6 Optimization

Linear Fusion & Quantization — Project Reference

Runara AI  |  Internal Jira Reference

Kernel Fusion Repo: Runaraai/kernel-fusion-kimi-k2.6

Algorithm Reference: h100-kernel-fusion-rmsnorm-swiglu

# High-Level Overview

This is a high-level project overview for the Kimi K2.6 linear fusion and quantization optimization task.

Please list all high-level tasks, links to resources, as well as potential issues you might encounter that could result in alternate tasks.

Before working, please make sure you have access to the following:

- Claude Code (Runara subscription)

- Personal Claude/Codex would also work, Runara subscription recommended

- GitHub (Runara Repo)

- Runara Account

- Vast.ai Team Subscription (Blackwell RTX 6000 Pro nodes)

- Tailscale Setup

# Project Plan

## Model

- Model: Kimi K2.6

- HF Link: https://huggingface.co/moonshotai/Kimi-K2

- Precision: BF16 (base)

- Verify model loading, feedforward, and analysis

- Milestone: Download Model

## Environment

- Environment: Two separate environments — DGX Spark & Vast.ai Blackwell

- Blackwell (DGX Spark): via Tailscale

- Setting up Tailscale: https://docs.google.com/document/d/1kuqBKFrSHZapGWMPeychdjT5QcCmCAOamUb8lPehSJQ/edit?tab=t.0

- Vast.ai: 8x RTX 6000 Pro Blackwell — reserved for benchmarking only

- Milestone: Verify Access (Tailscale)

- Milestone: Verify Access (Vast.ai for Blackwell RTX 6000 Pro)

## Optimization: RMSNorm + Linear Fusion

- Algorithm Reference: h100-kernel-fusion-rmsnorm-swiglu

- Apply only RMSNorm + Linear fusion optimization (SwiGLU unchanged)

- Milestone: Apply Fusion Optimization (Blackwell / DGX Spark)

- Milestone: Save Fused Model to HuggingFace

- Fused: niraj-runara/Kimi-K2.6-NVFP4-fused

## Benchmarks For Fusion

- Standardized Itamar’s Benchmark:

- Benchmarking Files: https://drive.google.com/drive/folders/1ZCKLOHVvqTwTQuGPMJh4loaXkPzvc5w7

- Does NOT require serving with vLLM or SGLang.

- Benchmarks run at layer-level and full-model level, across CUDA and PyTorch backends.

- Deliverable: Apply Benchmark to Control and Fused (Blackwell)

## Quantization

- Goal: NVFP4 Quantization using llm-compressor — NVFP4 A16

- llm-compressor NVFP4 reference

- Two quantization paths:

- Path A — Fused Model: Quantize the fused BF16 model → NVFP4 fused output

- HF Upload: niraj-runara/Kimi-K2.6-NVFP4-fused

- Path B — Unfused Model: Quantize the base BF16 model independently → NVFP4 unfused output

- HF Upload: niraj-runara/Kimi-K2.6-NVFP4

- Milestone: Perform NVFP4 Quantization — Fused Model (Blackwell)

- Milestone: Perform NVFP4 Quantization — Unfused Model (Blackwell)

## Benchmarks for Quantization

- Standardized Itamar’s Benchmark.

- Deliverable: Apply Benchmark to Control and Quantized Unfused (Blackwell)

- Deliverable: Apply Benchmark to Control and Quantized Fused (Blackwell)

# Milestone & Deliverable Summary

| Type | Name | Phase | Notes |
| --- | --- | --- | --- |
| Milestone | Download Model | Model Setup |  |
| Milestone | Verify Access (Tailscale) | Environment | DGX Spark |
| Milestone | Verify Access (Vast.ai — Blackwell RTX 6000 Pro) | Environment |  |
| Milestone | Apply Fusion Optimization (Blackwell / DGX Spark) | Optimization |  |
| Milestone | Save Fused Model to HuggingFace | Optimization |  |
| Milestone | Perform NVFP4 Quantization — Fused Model (Blackwell) | Quantization | Path A |
| Milestone | Perform NVFP4 Quantization — Unfused Model (Blackwell) | Quantization | Path B |
| Deliverable | Apply Benchmark to Control and Fused (Blackwell) | Benchmarking |  |
| Deliverable | Apply Benchmark to Control and Quantized Unfused (Blackwell) | Benchmarking |  |
| Deliverable | Apply Benchmark to Control and Quantized Fused (Blackwell) | Benchmarking |  |

Runara AI  |  Kimi K2.6 Optimization  |  Internal Reference